**Week 9**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 5/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | Create database | - |
| Lim Chung Yong | - | Create database | - |
| Ooi Jing Xuan | - | Sketch the design of the display movie page | - |
| Chin Wei Zen | - | Plan the design of the seat reserve page | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 6/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Database created | Write coding | - |
| Lim Chung Yong | Database created | Write coding | - |
| Ooi Jing Xuan | Sketched the design of the display movie page | Start design the page | - |
| Chin Wei Zen | Done plan the design of the seat reserve page | Start design the page | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 7/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Started to coding | Continue coding | Cannot retrieve data from database |
| Lim Chung Yong | Started to coding | Continue coding | Database connection problem |
| Ooi Jing Xuan | Done design the page | Write coding to display data that retrieve from database | The alignment of the page |
| Chin Wei Zen | Design the page | Continue design the page | Hard to find suitable colour for the design |
| **Scrum master feedback(s) :** Discuss design with other developers  Find resource from google | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 8/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Solved the problem face | Finish the coding by today | - |
| Lim Chung Yong | Solved the problem face | Finish the coding by today | - |
| Ooi Jing Xuan | Done the coding part | Input data into database | Sql query coding |
| Chin Wei Zen | Done 75 percent of the design | Finish the design by today | The alignment of the page |
| **Scrum master feedback(s) :** Find resource from google and solution to fix it | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 9/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Done all the coding | Do completeness check | - |
| Lim Chung Yong | Done all the coding | Do completeness check | - |
| Ooi Jing Xuan | Done input database into database | Do error checking | - |
| Chin Wei Zen | Done the design | Do error checking | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

**Week 10**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 13/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | Start to write coding to retrieve data | - |
| Lim Chung Yong | - | Start to write coding for retrieve data | - |
| Ooi Jing Xuan | - | Learn the sql query | - |
| Chin Wei Zen | - | Start to write coding for delete data | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 14/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Started to write coding | Continue write coding | - |
| Lim Chung Yong | Started to write coding | Continue write coding | - |
| Ooi Jing Xuan | Learnt the sql query | Help Wei Zen to write coding | - |
| Chin Wei Zen | Started to write coding | Continue write coding | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 15/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Wrote the coding | Continue write coding | Database connection |
| Lim Chung Yong | Wrote the coding | Continue write coding | Database connection |
| Ooi Jing Xuan | Wrote the coding | Continue write coding | Sql query |
| Chin Wei Zen | Wrote the coding | Continue write coding | Delete wrong data in database |
| **Scrum master feedback(s) :** Discuss with other developers to solve the database connection | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 16/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Done the coding | Check completeness | - |
| Lim Chung Yong | Done the coding | Check completeness | - |
| Ooi Jing Xuan | Done the coding | Check error | - |
| Chin Wei Zen | Done the coding | Check error | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

**Week 11**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 19/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | Create database | - |
| Lim Chung Yong | - | Get database from Meng Thye and write coding for payment page | - |
| Ooi Jing Xuan | - | Sketch the design of the payment page | - |
| Chin Wei Zen | - | Create database with Meng Thye | - |
| **Scrum master feedback(s) :** No feedback from scrum master | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 20/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Database created | Write coding to store data | Database connection |
| Lim Chung Yong | Wrote coding for retrieve data | Continue write coding | Error when retrieve data from database |
| Ooi Jing Xuan | Done the sketching | Start design the payment page | - |
| Chin Wei Zen | Database created | Code the calculation part | Database connection problem |
| **Scrum master feedback(s) :** Find others developers help to solve the problem  Online search for solution about database problem. | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 21/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Coding to store data | Continue write coding to store data to database | - |
| Lim Chung Yong | Done the coding for retrieve database | Write coding to display data that retrieve from database | - |
| Ooi Jing Xuan | Done design for payment page | Sketch the design for print and information need to print out | The alignment of the page |
| Chin Wei Zen | Started code the calculation part | Continue write coding | - |
| **Scrum master feedback(s) :** Ask team to help and learn css from online resource | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 22/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Wrote code to store data | Write code to print ticket | Sql query coding |
| Lim Chung Yong | Done the coding for display data | Write code to retrieve data from database for generate ticket | Wrong data is displayed |
| Ooi Jing Xuan | Done sketching and decided information that needed to print out | Design ticket format | - |
| Chin Wei Zen | Done calculation coding | Coding to retrieve data from database for generate ticket page with Chung Yong | Price displayed is incorrect |
| **Scrum master feedback(s) :** Find resource from sql query book  Ask team to help find out the problem | | | |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 23/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Done write code to print ticket | Check the error and do testing | The format print out incorrect |
| Lim Chung Yong | Done the coding | Check the error and do testing | Sql query coding |
| Ooi Jing Xuan | Done design ticket format | Check the completeness | Ticket alignment |
| Chin Wei Zen | Done the coding | Check the completeness | Sql query coding |
| **Scrum master feedback(s) :** Discuss with team about the sql query coding and solve the  alignment by discuss with team or find solution from online. | | | |