**Week 6**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 14/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | study current system | - |
| Lim Chung Yong | - | study company background and study current system | - |
| Ooi Jing Xuan | - | design the questionnaire question | - |
| Chin Wei Zen | - | design the questionnaire question | - |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 15/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | studied current system | design interview question for staff manager | hard to understand how to current system work |
| Lim Chung Yong | studied company background and study current system | continue study current system | hard to understand how to current system work |
| Ooi Jing Xuan | designed the questionnaire question | distribute the questionnaire | hard to design questions |
| Chin Wei Zen | designed the questionnaire question | distribute the questionnaire | hard to design questions |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 16/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | designed interview question | Interview staff manager | Hard do design question |
| Lim Chung Yong | studied current system | Learn current system’s programming language | The workflow of current system still have a little of confuse |
| Ooi Jing Xuan | distributed the questionnaire | Interview with the staff and get user stories from them | most of the people ignore to fill up the questionnaire |
| Chin Wei Zen | distributed the questionnaire | Interview with the staff and get user stories from them | Not able to distribute all the questionnaire |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 17/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Interviewed staff manager | Analyze the feedback get from the staff manager | Limited time to interview |
| Lim Chung Yong | Learned current system’s programming language | Analyze the questionnaire collected | - |
| Ooi Jing Xuan | Interviewed with the staff and get user stories from them | Interview with the staff again to clarify the requirement | The staff’s requirement is not clear. |
| Chin Wei Zen | Interviewed with the staff and get user stories from them | Check the user stories and do correction if got problem | Some user stories may have some problems |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 18/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Analyzed the feedback get from the manager | Prepare documentation | The manager’s response sometime is not clear |
| Lim Chung Yong | Analyzed the questionnaire collected | Prepare documentation | Some answer from questionnaire is not correct |
| Ooi Jing Xuan | Interviewed with the staff again to clarify the requirement | List the priority of all the user stories | - |
| Chin Wei Zen | Checked the user stories | Decide which user stories to start first based on the priority | - |

**Week 7**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 21/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | Plan and design the interface for view staff login history user story | - |
| Lim Chung Yong | - | Plan and design the interface for staff login into system user story | - |
| Ooi Jing Xuan | - | Create staff database | - |
| Chin Wei Zen | - | Enter the staff information into the database | - |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 22/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Planned and designed the interface for view staff login history user story | Write query to get information from the database | Hard to decide the page for view staff login history user story |
| Lim Chung Yong | Planned and designed the interface for staff login into system user story | Write coding for the staff login into system user story | - |
| Ooi Jing Xuan | Created staff database | Write coding for the staff login into system user story | Hard to decide which data fields are important in the database |
| Chin Wei Zen | Entered the staff information into the database | Write coding for the view staff login history user story | Some staff information given are incorrect |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 23/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Wrote query to get information from the database | Do validation checking | Some data cannot retrieve from the database by using queries |
| Lim Chung Yong | Wrote coding for the staff login into system user story | Check error and completeness | Does not know how to code for some operations |
| Ooi Jing Xuan | Wrote coding for the staff login into system user story | Do validation checking | - |
| Chin Wei Zen | Wrote coding for the view staff login history user story | Check error and completeness | Face many errors while coding |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 24/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Did validation checking | Implement validation for the input fields that do not have validation checking | Some input fields do not have validation checking |
| Lim Chung Yong | Checked error and completeness | Planning and design the coding for the next user story which is member registration | - |
| Ooi Jing Xuan | Did validation checking | Planning and design the coding for the next user story which is member registration | - |
| Chin Wei Zen | Checked error and completeness | Complete the part that not yet complete | Some part is not yet complete |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 25/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Implemented validation for the input fields that do not have validation checking | Create member database | - |
| Lim Chung Yong | Planned and designed the interface for the next user story which is member registration | Prepare query to get data from the member database | The design is conflict with other team member |
| Ooi Jing Xuan | Planned and designed the interface for the next user story which is member registration | Continue design the interface for the member registration page | The design is conflict with other team member |
| Chin Wei Zen | Completed the part that not yet complete | Design the interface for the member registration page | - |

**Week 8**

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 28/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | - | Write coding for the member registration page | - |
| Lim Chung Yong | - | Write coding for the member registration page | - |
| Ooi Jing Xuan | - | Do validation checking for the input fields | - |
| Chin Wei Zen | - | Do validation checking for the input fields | - |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 29/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Wrote coding for the member registration page | Check errors and completeness | Errors occur while coding |
| Lim Chung Yong | Wrote coding for the member registration page | Check errors and completeness | - |
| Ooi Jing Xuan | Did validation checking for the input fields | Plan and design the interface for the change the password user story | - |
| Chin Wei Zen | Did validation checking for the input fields | Plan and design the interface for the forget password user story | Do not know which validation should implement to some input fields |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 30/11/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Checked errors and completeness | Prepare query to retrieve and change data from the member database and write code to generate random password | - |
| Lim Chung Yong | Checked errors and completeness | Prepare query to retrieve and change data from the member database | - |
| Ooi Jing Xuan | Planned and designed the interface for the change the password user story | Write coding for the change password page | - |
| Chin Wei Zen | Planned and designed the interface for the forget password user story | Write coding for the forget password page | Hard to decide to use which design for the page |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 1/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Prepared query to retrieve and change data from the member database and wrote code to generate random password | Do validation checking for the input fields | The random password generator takes a lot of time to code |
| Lim Chung Yong | Prepared query to retrieve and change data from the member database | Check does any errors occur in the page | Data retrieved is incorrect |
| Ooi Jing Xuan | Wrote coding for the change password page | Do validation checking for the input fields | - |
| Chin Wei Zen | Wrote coding for the forget password page | Check does any errors occur in the page | Error occurs while coding |

|  |  |  |  |
| --- | --- | --- | --- |
| **Date 2/12/2016** | **What I do yesterday?** | **What I will do today?** | **What problem that I faced?** |
| Teh Meng Thye | Did validation checking for the input fields | Check completeness of the page | - |
| Lim Chung Yong | Checked does any errors occur in the page | Check completeness of the page | - |
| Ooi Jing Xuan | Did validation checking for the input fields | Check completeness of the page | - |
| Chin Wei Zen | Checked does any errors occur in the page | Check completeness of the page | - |