**Logging**

**Week 6**

1\_Developers: [Lim Chung Yong], [Ooi Jing Xuan]

2\_Time: [26 November 2016, 11.39pm]

3\_Use\_case: [Staff login into system]

1\_Developers: [TehMengThye], [Chin Wen Zen]

2\_Time: [26 November, 10.19pm]

3\_Use\_case: [View staff login history]

**Week 7**

1\_Developers: [Lim Chung Yong], [Ooi Jing Xuan], [The MengThye], [Chin Wen Zen]

2\_Time: [26 November 2016, 5.52am]

3\_Use\_case: [Member registration]

**Week 8**

1\_Developers: [Lim Chung Yong], [Ooi Jing Xuan]

2\_Time: [30 November 2016, 7.33pm]

3\_Use\_case: [Change the password]

1\_Developers: [The MengThye], [Chin Wen Zen]

2\_Time: [30 November 2016, 8.34pm]

3\_Use\_case: [Forget password]

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Daily Scrum Meeting (15 minutes)** | | | | |
| **Date** | **Description** | **Affected** | **Action** | **Attended** |
|  |  | | | |
| 14/11/2016 | Discuss about user story | - | 10 User Stories created | All |
| 15/11/2016 | Discuss the user story page needed for each module | Not every page decided | 5 page decided for registration module | All |
| 16/11/2016 | Discuss what user story as priority | - | Login and login history functions as priority | All |
| 17/11/2016 | Start coding and design | - | Pair 2 member for each task | All |
| 18/11/2016 | Due date | Unable to finish task before due date | Postponed the due date and submit with next week task | All |
| 20/11/2016 | Continue coding and design for last week task | Member face error and hard to solve it | Other member help to solve the problem | All |
| 21/11/2016 | Due date for postpone task | All task finished | Submit last week task with this week task | All |
| 22/11/2016 | Discuss the next priority story | - | Member registration function as next priority | All |
| 23/11/2016 | Discuss the User Interface | - | Decided how to design the page | All |
| 24/11/2016 | Starting code and Design | Face database error to save data in database | Member solve the problem together | All |
| 25/11/2016 | Due date | The task has submit | Planned to test code tomorrow | All |
| 26/11/2016 | Testing for this week task and last week task | Found bugs in the code | Solve the bugs inside the code | All |
| 27/11/2016 | Submit coding to github and user story | - | - | - |
| 28/11/2016 | Discuss the next priority story | - | Forget password and change password functions as next priority | All |
| 29/11/2016 | Discuss the User Interface | - | Decided the two task user interface | All |
| 30/11/2016 | Starting code and Design | - | - | All |
| 1/12/2016 | Continue coding and Design | - | - | All |
| 2/12/2016 | Due date | Forget password task andchange password task finished | Planned to testing code | All |
| 4/12/2016 | Testing and submit the code to github | - | Final checking for the code and submit coding to github tomorrow | All |

**Sprint Review Meeting**

**Team Name:** Cinema Ticketing System

**Date of review:** 5 December 2016

**Time:** 4.30pm

**Venue:** PV16

**Product Owner:** Director

**Scrum Master:** Teh Meng Thye

**Sprint Goal:** For the next sprint, we would like to implement calculation function and automatic generate and print ticket function for payment module. We also would like to implement seat reserve function, cancel reserve function and display movie name function for reservation module.

**Stakeholders present:**

1. GSC Staff

2. GSC Manager

**Team members present:**

1. Lim Chung Yong

2. Ooi Jing Xuan

3. Chin Wei Zen

**Sprint Retrospective**

-What went well during this Sprint?

Database connection is connected and enable to solve the problem faced.

-What didn’t go so well during this Sprint?

Delay the submitted coding time because cannot finish the task before the due date and is caused by database error.

-What can we do better next time?

Increase our team work, plan the time carefully and correctly. The database coding for next sprint also need to put in more effort. Lastly, distribute work on their expect ways.