**Logging**

**Week 6**

Check login history

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 3 | Ooi Jing Xuan |
| Coding to retrieve database information | 6 | Lim Chung Yong |
| Check error and completeness | 2 | Ooi Jing Xuan, Lim Chung Yong |

Staff login

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 4 | Teh Meng Thye |
| Create staff database | 1/2 | Chin Wei Zen |
| Write coding | 6 | Chin Wei Zen |
| Do validation check | 2 | Teh Meng Thye |
| Input staff information into database | 2 | Teh Meng Thye |
| Check error and completeness | 3 | Teh Meng Thye ,Chin Wen Zen |

**Week 7**

Member registration

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 6 | Ooi Jing Xuan |
| Create database | 1/2 | Chin Wei Zen |
| Write coding | 8 | Lim Chung Yong, Chin Wei Zen |
| Do validation check | 3 | Teh Meng Thye |
| Check error and completeness | 2 | Ooi Jing Xuan, Teh Meng Thye |

**Week 8**

Change password

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 2.5 | Ooi Jing Xuan |
| Do validation check | 2 | Ooi Jing Xuan |
| Coding to retrieve data and change the data from database | 6 | Lim Chung Yong |
| Check error and completeness | 2 | Lim Chung Yong, Ooi Jing Xuan |

Forget password

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 2 | Teh Meng Thye |
| Do validation | 2 | Teh Meng Thye |
| Coding to retrieve data from database | 5 | Chin Wei Zen |
| Display the specific data | 1 | Chin Wei Zen |
| Check error and completeness | 2 | Teh Meng Thye, Chin Wei Zen |