**Logging**

**Week 9**

Seat reserve

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 6 | Chin Wei Zen |
| Create database | 1/2 | Chin Wei Zen |
| Coding to store data into database | 8 | Lim Chung Yong |
| Check error and completeness | 2 | Chin Wei Zen, Lim Chung Yong |

Display movie

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 1 | Ooi Jing Xuan |
| Create database | 1/2 | Teh Meng Thye |
| Coding to retrieve data from database | 3 | Teh Meng Thye |
| Display the data retrieve | 2 | Ooi Jing Xuan |
| Input data into database | 1 | Ooi Jing Xuan |
| Check error and completeness | 2 | Ooi Jing Xuan, Teh Meng Thye |

**Week 10**

Cancel reserve

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Coding to retrieve data from database | 4 | Teh Meng Thye, Lim Chung Yong |
| Coding to delete data from database | 3 | Ooi Jing Xuan, Chin Wei Zen |
| Check error and completeness | 2.5 | Teh Meng Thye, Lim Chung Yong, Ooi Jing Xuan, Chin Wei Zen |

**Week 11**

Calculation function

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Design the page | 3 | Ooi Jing Xuan |
| Coding to retrieve data from database | 4 | Lim Chung Yong |
| Coding the calculation | 2 | Chin Wei Zen |
| Display data that retrieve | 1 | Lim Chung Yong |
| Coding to store data into database | 3 | Teh Meng Thye |
| Check error and completeness | 2 | Teh Meng Thye, Lim Chung Yong,  Ooi Jing Xuan, Chin Wei Zen |

Generate ticket

|  |  |  |
| --- | --- | --- |
| **Activity** | **Duration(hours)** | **Developers** |
| Coding to retrieve data from database | 2.5 | Lim Chung Yong, Chin Wei Zen |
| Design ticket format | 2 | Ooi Jing Xuan |
| Coding to print ticket | 1 | Teh Meng Thye |
| Check error and completeness | 2 | Teh Meng Thye , Lim Chung Yong,  Ooi Jing Xuan, Chin Wei Zen |