**Sprint Planning**

**Sprint goal**: For the next sprint, we would like to implements other features such as login as staff, staff login history, change password, forget password and member registration

**Sprint backlog**:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Story** | **Estimated time taken to complete (days)** | **Priorities**  **(1 - 3)** | **Developers** |
| 14/11/2016 | Manager want to allow staff login into the system | 3 | 2 | Teh Meng Thye, Chin Wei Zen |
| 15/11/2016 | Manager want to check staff login history | 2 | 1 | Lim Chung Yong, Ooi Jing Xuan |
| 16/11/2016 | Staff want to help customer register as member | 3 | 2 | Lim Chung Yong, Ooi Jing Xuan, Teh Meng Thye, Chin Wei Zen |
| 17/11/2016 | Staff want to find back password if forgotten | 2 | 1 | Teh Meng Thye, Chin Wei Zen |
| 18/11/2016 | Staff want to change password | 2 | 1 | Lim Chung Yong, Ooi Jing Xuan |