**Sprint Planning**

**Sprint goal**: For the next sprint, we would like to implements other features such as seat reserve, display movie, cancel reservation, calculation function and automatically print ticket.

**Sprint backlog**:

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Date** | **Story** | **Estimated time taken to complete (days)** | **Priorities**  **(1 - 3)** | **Developers** |
| 5/12/2016 | Manager want to have hall seat reserve | 4 | 3 | Lim Chung Yong, Chin Wei Zen |
| 6/12/2016 | Manager want the system can display movie | 3 | 2 | Teh Meng Thye, Ooi Jing Xuan |
| 7/12/2016 | Manager want system allow staff to cancel reservation | 3 | 2 | Lim Chung Yong, Ooi Jing Xuan, Teh Meng Thye, Chin Wei Zen |
| 8/12/2016 | Staff want to have calculation | 3 | 2 | Lim Chung Yong, Ooi Jing Xuan, Teh Meng Thye, Chin Wei Zen |
| 9/12/2016 | Staff want system can automatically print ticket | 2 | 2 | Lim Chung Yong, Ooi Jing Xuan, Teh Meng Thye, Chin Wei Zen |